**BARANGAY MAGALLANES BUSINESS DOCUMENT MANAGEMENT SYSTEM**  
  
 Activity List (MNTSDEV)

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Activity # | Activity Name | Activity Name Description | # of Days | Start Date | Dependency | Milestone |
| 1 | Planning | Develop a comprehensive project plan |  | 04/17/2023 |  | Completion of draft project proposal plan |
| 2 | Goals/Objectives | Identify primary goals/objectives of the project |  | 04/17/2023 | 1 | Gain approval of the project goals/objectives |
| 3 | Problem Rundown Construction | Outline the identified problem |  | 04/17/2023 | 2 | Completed the analysis of the identified problem |
| 4 | Problem Rundown Presentation |  |  | 04/17/2023 | 3 |  |
| 5 | Appendix Construction |  |  | 04/21/2023 |  |  |
| 6 | Empathy Map Construction | Something about sa target user/stakeholders to develop an appropriate empathy map |  | 04/21/2023 |  | Successfully conducted empathy mapping |
| 7 | As-is Scenario Construction | Analyze the current state of target user’s activity??? |  | 04/21/2023 |  | Completed the analysis and created a suitable visual representation |
| 8 | Empathy Map and As-is Scenario Presentation | Highlight the kung anong need sa dalawa eme |  | 04/22/2023 | 6 and 7 |  |
| 9 | First Meeting with Client Representative | Schedule and conduct the meeting with the client representative |  | 04/25/2023 |  | Successfully conducted the meeting with the client representative |
| 10 | Appendix Revisions |  |  | 4/26/23 |  |  |
| 11 | Empathy Map Revision |  |  | 4/26/23 |  |  |
| 12 | As-is Scenario Revision |  |  | 4/25/23 |  |  |
| 13 | Working on Project Proposal Paper |  |  | 4/25/23 |  |  |
| 14 |  |  |  |  |  |  |